# NEVER GONNA GIVE YOU UPS

# project Management plan

Version 1.3

9/14/2022

# VERSION HISTORY

| Version # | Implemented By | Revision Date | Approved By | Approval Date | Reason |
| --- | --- | --- | --- | --- | --- |
| 1.0 | Thomas Bovey | 9/11/2022 | Thomas Bovey | 9/11/2022 | Creation and starting of document |
| 1.1 | Thomas Bovey | 9/13/2022 | Thomas Bovey | 9/13/2022 | Continuous drafting |
| 1.2 | Thomas Bovey | 9/14/2022 | Thomas Bovey | 9/14/2022 | Final drafting |
| 1.3 | Zach Gonzalez | 9/14/22 | Zach Gonzalez | 9/14/22 | Final drafting |

UP Template Version: 11/30/06
TABLE OF CONTENTS

1	Introduction	4

1.1	Purpose of Project Management Plan	4

2	Executive Summary of Project Charter	4

2.1	Assumptions/Constraints	4

3	STATEMENT OF WORk	5

4	Requirements (RMP, RTM)	5

4.1	RMP	5

5

4.2	RTM	5

5

5	Project Charter	5

6	SCOPE MANAGEMENT	5

6.1	Work Breakdown Structure	5

6.2	Deployment Plan	6

6.3	Change Control Management	6

7	Schedule/Time Management (WBS)	6

7.1	Milestones	6

7.1.1	Dependencies	6

8	Cost/Budget Management	7

9	Quality Management	7

10	Communications Management	7

10.1	Stakeholder Register	7

11	RISK Management PLAN	8

12	PROCUREMENT MANAGEMENT	8

13	Compliance Related Planning	8

Appendix A: Project Management Plan Approval	9

APPENDIX B: REFERENCES	10

APPENDIX C: Entity Relationship Diagram	10

10

# Introduction

## Purpose of Project Management Plan

The intended audience of the The Thompson Project PMP is all project stakeholders including the project sponsor, leadership and the project team. This PMP is to detail the current plan for the project including items such as scope, timeframe, and more.

# Executive Summary of Project Charter

The Thompson Project is a new non- profit that is starting out with the goal being outreach to troubled children. These are children who are in detention centers and the like and tend to be “forgotten.” The Thompson Project seeks to make sure these children are not forgotten about and aims to assist and enrich the lives of these individuals. The Thompson Project has already scheduled visits to detention centers and partaken in several activities such as painting and playing games with the children to name a few, but it is actively wanting to expand to other activities as well as expanding as an organization overall.

The current standing of the organization is, as said before, new. The Thompson Project has the legs to stand on but not the arms to reach out to at this moment in time. The proposed solution is to build a website so that children and adults alike can find the project and interact with it easier than just finding the individuals of the organization themselves. The current foundation has been through peer-to-peer talks to spread information of the organization but with a website it creates a more tangible and widespread accessible item for others to interact with.

The website will be hosted on WordPress and has several goals it wishes to meet. Some of the goals are the ability to donate to The Thompson Project, find and acquire new volunteers, have a retroactive calendar of events and classes, along with the ability to create, edit, and delete information of events and classes so that others can join them. This is estimated to be done in around four months.

In conclusion, The Thompson Project needs a website in order to move on and expand its reach and influence as a new nonprofit organization. The website will be hosted on WordPress and will have a variety of key features that the organization needs to function. Some of these are the ability to donate, volunteer, and add/edit/delete/join events and classes.

## Assumptions/Constraints

Assumptions:

All resources will be available to make the website.

Team members will have the required skills.

Deliverables will be on time.

The scope will not outgrow the current requirements.

Constraints:

The first demo will be done by 10/10/2022.

The second demo will be done by 11/14/2022.

The final demo will be done by 12/05/2022.

There will only be two developers.

There will only be one system architect.

The site will be done with the available resources.

# STATEMENT OF WORk

This is the Statement of Work. The Statement of Work explores the deliverables and projects due without the course of project development. Other items included will be the timeframe of development, the requirements and infrastructure of the project, and goes into more detail about the roles and services being carried out by the project team. Below is the embedded Statement of Work that will go further into detail about the items listed above.

# Requirements (RMP, RTM)

## RMP

This file contains the Requirements Mangement Plan. Within this document you will see functional and nonfunctional requirements that will be utilized within our website, along with an analysis of how the requirements were chosen and how they have been categorized. Below is the embedded Requirements Traceability Matrix that will go further into detail about how they have been implemented.

## RTM

This file contains the Requirements Traceability Matrix. This will show every requirement for the website, the status of implementation, when they were implemented, and when they were tested and accepted. This will include specific people who worked on each requirement along with when they finished it to the specific date. Below is the embedded Requirements Traceability Matrix to view all requirements and the current statues of each.

# Project Charter

This is the Project Charter. This file contains an executive summary, business needs and impacts, objectives, scope, requirements, deliverables, and boundaries. It also includes the duration of the project and when it will be completed. It contains a budget estimate, assumptions, constraints, and dependencies, and project organization.

# SCOPE MANAGEMENT

The scope will be the requirements translated from previous specs located in the Requirements Management Plan (RMP) (referenced above).

## Work Breakdown Structure

The work breakdown structure is located in the Team Charter. Work Breakdown Structure can be found here. Two views of the WBS are supported: One view (.png) is a Mind-Map, the other (.xlsx) is a Gannt Chart.

## Deployment Plan

The Deployment Plan is to do three demos of the website with the third being the final presentation. The demo timeline can be seen in 2.1 or 4.1 of this document. The final product will be uploaded to WordPress.

## Change Control Management

If WordPress is unavailable, the project team and major stakeholders will convene to find a new host platform.

If a team member is unavailable, the project manager will delegate the work as needed so that it can be finished in a timely manner.

If new requirements are added, the project manager will evaluate if they are to be added onto the project.

# Schedule/Time Management (WBS)

Establish a baseline within the first two weeks of the project and monitor progress against the baseline on a weekly basis. The Project Manager will be responsible for ensuring the project schedule is updated with the latest information and never more than three business days out of date. The project schedule can be seen in 4.2 of this document.

## Milestones

The table below lists the milestones for this project, along with their estimated completion timeframe.

| Milestones | Estimated Completion Timeframe |
| --- | --- |
| Demo I | 10/10/22 |
| Demo II | 11/14/22 |
| Demo III (Final) | 12/05/22 |

### Dependencies

Internal:

The developers are knowledgeable about their deliverables.

Deliverables are turned in on time.

Project manager maintains accountability.

External:

Website host is accessible and available.

Resources are being provided for the entire process.

# Cost/Budget Management

The Cost/Budget Management is in the Estimate section of the Project Charter.

# Quality Management

The Quality Management will be held throughout the process by the Project Manager along with the demos. The Project Manager will be the forefront of quality management to match up to early expectations. The demos will be shown to major stakeholders for input and direction throughout the project lifecycle.

# Communications Management

The Communications Management can be located in the Team Charter.

## Stakeholder Register

The stakeholder information is shown below. The project team’s information can be found in the Team Charter.

| Stakeholder | Role | Communication Method | Frequency | Feedback Mechanisms |
| --- | --- | --- | --- | --- |
| Armond Thompson | Project Sponsor | Email, Mobile Phone, In person meetings | When needed | Meetings, System review |
| James Chrisman | Director of Project Management | Email, In-person Meetings | Weekly | Meetings, System review |
| Robert Barker | Director of Project Management | Email | When needed | Meetings |
| Scrum Team | Project Team | Email, Mobile, Teams, In-person Meetings | Bi-weekly, more frequent if needed | Meetings, Communication methods |
| System Users/ Thompson Project Clients | System users and future business investors | In-person feedback | - | Contact Us Page (currently N/A) |

# RISK Management PLAN

| Risk | Mitigation |
| --- | --- |
| Timeliness | Work to meet every deadline on time. |
| Budgeting | Stick to budget to avoid overspending |
| Scope creep | Have a written contract |
| Password Breach | Require 8 characters, uppercase, lowercase, number, and special character. |
| Financial Information | Utilize 3rd party software, NEVER store confidential user data |

The risk associated with the system has been mapped by the diagram above. Any new adopted risk will be added to the diagram and mitigated as agreed upon by the group.

# PROCUREMENT MANAGEMENT

The Procurement Management is as follows: Individuals on the project team are allowed to use personal devices to work on the project. If individuals need a device, the University of Louisville has designated computer labs that they can use at any time to work on the project as they are needed.

# Compliance Related Planning

COPPA- Children's Online Privacy Act of 1998

Appendix A: Project Management Plan Approval

The undersigned acknowledge they have reviewed the <Project Name> Project Management Plan and agree with the approach it presents. Changes to this Project Management Plan will be coordinated with and approved by the undersigned or their designated representatives.

| Signature: | Thomas Bovey | Date: | 9/11/22 |
| --- | --- | --- | --- |
| Print Name: | Thomas Bovey |  |  |
| Title: |  |  |  |
| Role: |  |  |  |

| Signature: | Zach Gonzalez | Date: | 9/11/22 |
| --- | --- | --- | --- |
| Print Name: | Zach Gonzalez |  |  |
| Title: |  |  |  |
| Role: |  |  |  |

| Signature: | Austin Lovelace | Date: | 9/11/22 |
| --- | --- | --- | --- |
| Print Name: | Austin Lovelace |  |  |
| Title: |  |  |  |
| Role: |  |  |  |

| Signature: | Destinee Matsoumou | Date: | 9/11/22 |
| --- | --- | --- | --- |
| Print Name: | Destinee Matsoumou |  |  |
| Title: |  |  |  |
| Role: |  |  |  |

| Signature: | Conner Welch | Date: | 9/11/22 |
| --- | --- | --- | --- |
| Print Name: | Connor Welch |  |  |
| Title: |  |  |  |
| Role: |  |  |  |

APPENDIX B: REFERENCES

The following table summarizes the documents referenced in this document.

| Document Name and Version | Description | Location |
| --- | --- | --- |
| Team Charter 1.0 | Listing of team members and roles along with the work breakdown structure. | Pg. 11 |
| Requirements Management Plan 1.0 | Displays all the requirements and use cases going into the project | Pg. 9 |
| Statement of Work | The Statement of Work explores the deliverables and projects due without the course of project development | Pg. 9 |
| Project Charter | This file contains an executive summary, business needs and impacts, objectives, scope, requirements, deliverables, and boundaries. | Pg. 10 |
| Requirement Traceability Matrix | This will show every requirement for the website, the status of implementation, when they were implemented, and when they were tested and accepted. | Pg. 9 |

APPENDIX C: Entity Relationship Diagram

The entity relationship diagram displays the relationship that exists within entities on the website. Throughout project development, we must ensure that entities exist and maintain proper relationships to each other. The ERD also displays cardinality through crow’s feet notation between entities.