STATEMENT OF WORK

(The Thompson Project)

### Written and Issued By:

### Never Gonna Give UPS

Contents

Written and Issued By:	1

Never Gonna Give UPS	1

Introduction	3

Executive Summary	3

Current Environment	3

Goals and Objectives	4

Scope of Work	4

Deliverables	4

Milestones schedule	4

DELIVERABLES schedule	5

Period of Performance	5

Place of Performance	5

QUALITY STANDARDS	5

Specific Requirements	5

Technology/ infrastructure	7

Technology resources	7

Client Responsibilities	7

Project Risks	7

Assumptions	8

Completion Criteria	8

Constraints	8

Dependencies	8

Change Management Plan	8

Contract Type and Invoice Procedures	8

Other Information and Supporting Documentation	8

Points of Contact	9

Acceptance	9

9/13/22

| Version Ref. | Date |
| --- | --- |
| 1.0 | 9/11/22 |
| 1.1 | 9/13/22 |

# Introduction

The purpose of this project is to develop a functional system for the Thompson Project based on its business needs and the system requirements specified by the Black Hat Slackers and Tan Tabletop groups. The focus of this project is to supply a system that can facilitate volunteer applications, donations, newsletter registrations, testimonials, event registrations, and an event calendar.

# Executive Summary

The Thompson Project is a nonprofit organization local to Louisville, KY and needs a system to process daily operational activities. It is imperative to the project sponsor that this system can be implemented into the organization to meet its growing needs and publicly solicit the mission of the organization. The purpose of this Statement of Work is to document the needed documents and deliverables for the project to be completed. This document will record milestones, important dates, quality standards, technology needs, assumptions, constraints, dependencies, and the change management plan, and the final acceptance criteria.

## Current Environment

Current state of the project:

- The goal is to develop a fully functional system, including a visually appealing and navigable front-facing experience for the user and a back-end to record and store data for future accessibility and accounting.

- As of now, the system has not undergone any development.

- Constraints: Budget

- Stakeholders: Armond Thompson, project team, individuals in need of the Thompson Project’s services.

## Goals and Objectives

Goals and objectives of the project:

Business and Solution Objectives- Solicit the organization and organizational events publicly; provide the user with options for donations 
          Technical Objectives- Provide a database for accounting and recordkeeping
          Service Objectives- Provide the community with information and resources involving the Thompson Project and its mission
          Security Objectives- Provide the user with a secure payment process for donations; Maintain data safety and integrity as a high priority.

# Scope of Work

From a high-level perspective, describe the project work and what it entails. Describe what is included. If helpful, also describe what is not included in the project work? Explain what will be accomplished. Describe the size of the effort. Are there any special areas of interest? Describe the methods of delivery.

## Deliverables

All project deliverables, whether product, service or result (upcoming and completed).

- Team Charter – A contract detailing our goals, assets, and any obstacles.

- Requirements Management Plan (RMP) – describes how project requirements will be analyzed, documented, and managed.

- Requirements Traceability Matrix (RTM) – A table that lists requirements and various attributes of each. Also details the status of each requirement.

- Statement of Work (SoW) – A description of the work required for the project.

- Project Charter (PC) – formally recognizes the existence of a project and provides direction on the project's objectives, scope, and management.

- Project Management Plan (PMP) - Overall governance document for the project and contains all project artifacts in a single document.

## Milestones schedule

List the major project milestones and their estimated delivery dates (upcoming).

| Milestone | Estimated Delivery Date |
| --- | --- |
| Demo I | 10 Oct. 2022 |
| Demo II | 14 Nov. 2022 |
| Demo III / Completion | 05 Dec. 2022 |

## DELIVERABLES schedule

Deliverables and their estimated delivery dates (upcoming).

| Milestone | Estimated Delivery Date |
| --- | --- |
| Project Management Plan, Systems Architect Design, Entity Relationship Diagram, User Flow Diagram | September 18, 2022 |
| Progress Report #1, Peer Evaluation #1 | September 25, 2022 |
| Final PowerPoint Presentation, Final Project Progress Report, Final Project Management Plan, Final Requirements Trace Matrix | 05 Dec. 2022 |

# Period of Performance

This project will begin on the 22nd of August and will be completed by the 5th of December. Within these few months span we will be able to create a functional system for the Thompson project based on their specifications and needs.

# Place of Performance

Project work will be performed and completed in a hybrid manner, shared between an in-person and at-home environment. Virtual meetings will occur at least weekly to monitor and regulate project efforts.

# QUALITY STANDARDS

All system documentation must be accurate and complete, correctly representing the system needed by the Thompson Project. All documents must truthfully represent the team’s efforts and intentions with system development. Demo I, II, and III must be adequate products to their respective needs, with special emphasis on quality of Demo III and meeting all business needs of the Thompson Project.

# Specific Requirements

- The system will create user accounts.

- The system will edit user accounts.

- The system will delete user accounts.

- The system will create admin accounts.

- The system will edit admin accounts.

- The system will delete admin accounts.

- The system will create volunteer accounts.

- The system will edit volunteer accounts.

- The system will delete volunteer accounts.

- The system will allow account log-ins.

- The system will grant user privileges based on account type.

- The system will create news.

- The system will edit news.

- The system will delete news.

- The system will create announcements.

- The system will edit announcements.

- The system will delete announcements.

- The system will create grant proposals.

- The system will edit grant proposals.

- The system will delete grant proposals.

- The system will create events.

- The system will edit events.

- The system will delete events.

- The system will allow users to donate using the donation page.

- The system will allow users to donate monthly through the subscription page.

- The system will provide a log-in page for created accounts.

- The system will provide a search bar.

- The system will edit payments.

- The system will delete payments.

- The system will add testimonials.

- The system will edit testimonials.

- The system will delete testimonials.

- The system will add resources for juveniles.

- The system will edit resources for juveniles.

- The system will allow resources to be deleted.

- The system will add pictures to the carousel.

- The system will allow editing of photos in the carousel.

- The system will allow photos to be deleted from the carousel.

- The system will allow organization accounts to be added.

- The system will allow organization accounts to be edited.

- The system will allow organization accounts to be deleted.

- The system will allow contact information to be added.

- The system will allow contact information to be edited.

- The system will allow contact information to be deleted.

- The system will create attendees for events.

- The system will edit attendees.

- The system will delete attendees.

- The system will conduct backups.

- The system will be capable of recovery.

- The system will create physical donations

- The system will edit physical donations

- The system will delete physical donations

- The system will create a donors list

- The system will edit a donors list

- The system will delete a donors list

- The system will create a volunteer list

- The system will edit a volunteer list

- The system will delete a volunteer list

# Technology/ infrastructure

In the chart below, we have noted each technology used in the composition of the system’s infrastructure. Any necessary hardware and software have been noted.

## Technology resources

| Hardware/ Software | Importance Level | Role |
| --- | --- | --- |
| WordPress | High | Website Development Tool |
| MySQL Server | High | Database Management |
| IBM Cloud | High | Data Back-ups |
| Personal Computer(s) | High | Devices needed for development, testing, accessibility |
| Photo Carousel Plug-In | Moderate | WordPress Plug-In required to integrate a photo carousel into the system |

# Client Responsibilities

Client must remain in contact with project team for any necessary clarifications. Client must also approve of any major system modifications made by project team.

# Project Risks

Risk is assumed when handling donator’s financial information. Risk will be mitigated by using a third-party payment processing software (PayPal).

Account security poses another risk. Some user accounts will be granted admin privileges, presenting a risk of account breach.

# Assumptions

We are assuming that the clients and interested personnel of the Thompson Project possess the necessary means of accessing our system. We assume that Mr. Thompson agrees to the budget and will financially support any annual/ recurring expenses in order for the system to remain functional. We assume that PayPal will be easy to integrate into our system for processing donations.

# Completion Criteria

In order to reach completion, the system must be fully functional and meet all business needs and requirements as defined by the Black Hat Slackers and Tan Tabletop teams.

# Constraints

Budget remains a constraint for project development, as the Thompson Project is a non-profit organization getting all their budget through donations. Another constraint is time, as this project will be completed over a period of four months. Experience is a constraint for this project as this is most of our first time in a scrum team with a rotation of roles which could hinder the quality of deliverables.

# Dependencies

A major dependency is account creation. For admins, they will need to sign into their account to be able to add pictures to the carousel, add or edit events, etc... Account creation will also be needed for the public to sign up for events, send donations, to add contact information to their account, etc...

# Change Management Plan

If a change is required to this or any document(s), the group will be notified of the required modifications and must be approved by each member. No modifications can be made without each member’s stated approval. Any change to a deliverable date or major system architecture will be noted in the section below, along with team signatures:

# Contract Type and Invoice Procedures

Project development is operated on an hourly wage basis. Each member of the project team runs a rate which Mr. Thompson has agreed in advance to pay after receiving an estimate.

# Other Information and Supporting Documentation

No other information or supporting documentation is needed at this moment.

# Points of Contact

Conner Welch: cnwelc01@louisville.edu

Austin Lovelace: amlove07@louisville.edu

Alex Bovey: tabove01@louisville.edu

Destinee Matsoumou: drmats01@louisville.edu

Zach Gonzalez: zsgonz01@louisville.edu

# Acceptance Criteria

The project is complete whenever a functional system is developed that fully meets the business needs of the Thompson Project, as stated by Mr. Thompson and the Elaboration Specifications.

# Acceptance

Date:   _______________________________

By initialing each page and signing below, I _________________________________, in my capacity as 
_____________________________________, of ____________________________________ agree to

and accept the terms set forth in this Statement of Work.

(Insert Name of Organization)

By:  _____________________________________                           
        Signature

______________________________________     		
        Printed Name and Title